WhatsApp AI Sales Platform

Complete Platform Design & Implementation Plan

Tata Dealership

Prepared: March 2026  |  Version 5.0  |  Confidential

# 1. Executive Summary

This document is the complete, updated design and implementation plan for a WhatsApp-based AI Sales Platform built specifically for a Tata Motors dealership. It incorporates all decisions made across our planning sessions including the tech stack, knowledge base structure, lead capture design, PDF brochure integration, and expanded Phase 1 scope.

## 1.1  Core platform decisions (confirmed)

| Component | Decision & reason |
| --- | --- |
| AI engine | Google Gemini — preferred model. Gemini 1.5 Pro natively reads PDF files, making brochure integration seamless with no pre-processing required |
| Messaging | Meta WhatsApp Cloud API — direct connection. No BSP (no Gupshup, WATI, or Interakt). Phone number already verified and active |
| Webhook & AI logic | Supabase Edge Functions — webhook handler and Gemini AI logic live inside Supabase. The Edge Function URL (https://yourproject.supabase.co/functions/v1/webhook) is registered directly in Meta Developer Console |
| Database | Supabase (PostgreSQL) — fully managed, real-time, Row Level Security, visual table editor |
| File storage | Supabase Storage — brochure PDFs stored here, fetched by Edge Functions when answering feature queries |
| Admin dashboard | React app deployed on Vercel — Vercel hosts the frontend only. Provides the domain and HTTPS automatically |
| Brochures | 16 PDFs uploaded to Supabase Storage. Gemini reads the PDF directly when answering feature questions |

## 1.2  Revised Phase 1 scope (expanded)

Phase 1 now includes three components that were originally planned for later phases, to be built in parallel:

- Core AI chatbot — inbound WhatsApp conversations with Gemini AI

- Admin dashboard — knowledge base management, lead pipeline, brochure uploads

- Outbound campaign engine — manual broadcast campaigns with analytics (no automated follow-ups in Phase 1)

## 1.3  Problems this platform solves

| Problem | Current impact | Platform solution |
| --- | --- | --- |
| Salespeople cannot remember 383 variants across 12 models, 8 scheme types, pricing, RTO, insurance | Customer gets wrong info or waits hours | AI reads knowledge base + brochure and answers accurately in 3 seconds |
| Customers wait hours or days for a reply | Lost interest, lost sale | AI responds 24/7 within seconds, every single message |
| Enquiries fall through the cracks | Revenue lost silently | Every WhatsApp message auto-creates a lead record in Supabase |
| Outreach is manual and inconsistent | Follow-ups forgotten | Manual broadcast campaigns in Phase 1. Automated follow-up sequences in Phase 2. |
| Brochure knowledge scattered across PDFs | Salespeople cannot recall features | Gemini reads the PDF and answers feature questions directly from brochure |

# 2. Technology Stack

| Layer | Technology | Why chosen | Cost |
| --- | --- | --- | --- |
| WhatsApp messaging | Meta WhatsApp Cloud API (direct) | Number already verified. No BSP fees. Full control. | Free up to 1,000 conversations/month |
| AI engine | Google Gemini 1.5 Pro | Preferred model. Native PDF reading. Strong Hindi+English. Long context window fits entire brochure. | ~₹1,000–3,000/month at dealership volume |
| Webhook + AI logic | Supabase Edge Functions | Webhook handler and Gemini call live inside Supabase. Edge Function URL used directly in Meta Console. DB queries are instant — no network hop between webhook and database. | Included in Supabase — no separate server cost |
| Database | Supabase (PostgreSQL) | Managed Postgres. Real-time for live dashboard. Visual editor for pricing updates. Row Level Security for access control. | Free tier for Phase 1; Pro ~₹2,000/month if needed |
| File storage | Supabase Storage | Stores all 16 brochure PDFs. Accessed by Edge Functions when answering feature queries. | Included in Supabase |
| Admin dashboard | React (web app) on Vercel | Vercel hosts the React frontend only — knowledge base editor, lead pipeline Kanban, campaign manager, analytics. Vercel provides the domain and HTTPS. | Free tier; Pro ~₹1,600/month if needed |

## 2.1  Architecture flow

Inbound:

Customer WhatsApp message → Meta Cloud API → Supabase Edge Function (webhook URL: https://yourproject.supabase.co/functions/v1/webhook) → Query conversation history + variant data from Supabase DB → Fetch brochure PDF from Supabase Storage → Call Gemini 1.5 Pro → Send reply via WhatsApp Cloud API → Store message back in Supabase DB

Outbound (Phase 1 — manual broadcast only):

Admin clicks Launch in React dashboard (hosted on Vercel) → Dashboard calls Supabase Edge Function → Edge Function queries leads by segment → Sends personalised WhatsApp template to each lead → Records delivery status in Supabase → Dashboard updates analytics in real time via Supabase real-time subscriptions

## 2.2  Why Supabase Edge Functions for the webhook

- The Meta Developer Console webhook URL is your Supabase Edge Function URL — no separate server needed

- Edge Functions run on Deno (TypeScript/JavaScript) — fully compatible with Gemini SDK and Supabase client

- Webhook handler lives inside Supabase — database reads and writes have near-zero latency since they happen within the same platform

- No separate backend server to build, deploy, or maintain — all logic and data in one place

- Vercel hosts only the React admin dashboard — exactly what Vercel is designed for

- All secrets (WhatsApp token, Gemini API key) stored as Supabase Edge Function secrets — never exposed in frontend code

- Phase 2 automated follow-ups will use Supabase Cron (pg_cron) — scheduled directly in the database, no external scheduler needed

# 3. Knowledge Base Design

The knowledge base has two complementary layers: structured pricing data from your Excel sheet (handled via Supabase database), and rich feature content from Tata Motors brochure PDFs (handled via Supabase Storage + Gemini native PDF reading). Together they give the AI complete knowledge — numbers and features — for every query.

## 3.1  Layer A — Structured pricing data (Supabase database)

Sourced from your uploaded Excel sheet. 383 active variants across 12 models.

| Data point | Details |
| --- | --- |
| Total active variants | 383 |
| Total models | 12 |
| Models | Altroz, Curvv, Harrier, Nexon, Punch, Punch 2.0, Safari, Safari 2.0, Sierra, Tiago, Tigor, Xpres T |
| Fuel types | Petrol (168 variants), Diesel (107), EV (63), CNG (45) |
| Transmission | Manual (default), AMT, DCA — auto-detected from variant name |
| Pricing columns | Ex-Showroom 2025, Insurance, RTO, RTO Rate (%), BH Basic, Scrap RTO |
| Scheme columns | 8 types: Consumer, Exchange+Scrap, Additional Scrap, Corporate, Intervention, Solar, MSME, GreenBonus |
| Update method | Re-upload Excel or edit directly in Supabase visual table editor — no developer needed |

Variant count per model

| Model | Petrol | Diesel | CNG | EV | Total |
| --- | --- | --- | --- | --- | --- |
| Altroz | 16 | 3 | 6 | — | 25 |
| Curvv | 24 | 18 | — | 8 | 50 |
| Harrier | 25 | 25 | — | 16 | 66 |
| Nexon | 29 | 22 | 13 | 8 | 72 |
| Punch | — | — | — | 20 | 20 |
| Punch 2.0 | 15 | — | 11 | 6 | 32 |
| Safari | 29 | 25 | — | — | 54 |
| Safari 2.0 | — | 2 | — | — | 2 |
| Sierra | 12 | 12 | — | — | 24 |
| Tiago | 9 | — | 8 | 3 | 20 |
| Tigor | 8 | — | 6 | — | 14 |
| Xpres T | 1 | — | 1 | 2 | 4 |
| TOTAL | 168 | 107 | 45 | 63 | 383 |

## 3.2  Layer B — Brochure PDFs (Supabase Storage + Gemini)

16 brochure PDFs stored in Supabase Storage — one per model per fuel type where Tata provides separate brochures (e.g. Nexon Petrol/Diesel brochure, Nexon EV brochure, Harrier Petrol/Diesel, Harrier EV, etc.). Gemini 1.5 Pro reads the PDF natively — no text extraction, no pre-processing, no manual data entry required.

How 16 PDFs are organised

The AI selects the correct brochure based on the customer's model + fuel combination. Models with EV variants always have a separate EV brochure since Tata publishes these independently.

| Model | Brochure PDFs | Covers fuel types |
| --- | --- | --- |
| Altroz | altroz-petrol-diesel-cng.pdf | Petrol, Diesel, CNG |
| Curvv | curvv-petrol-diesel.pdf + curvv-ev.pdf | Petrol, Diesel ¦ EV |
| Harrier | harrier-petrol-diesel.pdf + harrier-ev.pdf | Petrol, Diesel ¦ EV |
| Nexon | nexon-petrol-diesel-cng.pdf + nexon-ev.pdf | Petrol, Diesel, CNG ¦ EV |
| Punch | punch-ev.pdf | EV |
| Punch 2.0 | punch2-petrol-cng.pdf + punch2-ev.pdf | Petrol, CNG ¦ EV |
| Safari | safari-petrol-diesel.pdf | Petrol, Diesel |
| Safari 2.0 | safari2-diesel.pdf | Diesel |
| Sierra | sierra-petrol-diesel.pdf | Petrol, Diesel |
| Tiago | tiago-petrol-cng.pdf + tiago-ev.pdf | Petrol, CNG ¦ EV |
| Tigor | tigor-petrol-cng.pdf | Petrol, CNG |
| Xpres T | xprest-petrol-cng-ev.pdf | Petrol, CNG, EV |

What Gemini extracts from the Nexon EV brochure (confirmed from your uploaded PDF):

| Category | Content in PDF | Example query AI can answer |
| --- | --- | --- |
| Design | Smart Digital DRLs, X Factor tail lamps with welcome/goodbye sequence, R16 alloy wheels, hidden rear wipers, digital dashboard, smart digital shifter | Does the Nexon EV have welcome/goodbye lights? |
| Innovation | V2V charging (charge another EV), V2L technology (power external devices up to 3kVA), Arcade.ev app suite with 15+ apps | Can I use the Nexon EV to charge my other EV? |
| Technology | 31.24 cm cinematic touchscreen, JBL 9-speaker system with subwoofer, digital cockpit with embedded maps, wireless Android Auto and Apple CarPlay, OTA updates, air purifier, rain sensing wipers, auto dimming IRVM | Does the Nexon EV have wireless CarPlay? |
| Safety | BNCAP 5-star rating, ADAS (TSR, LCS, LDW, LKA, FCW, AEB, HBA), 360° surround camera, blind spot monitor, 6 airbags, ESP with i-VBAC, TPMS, SOS call, all disc brakes (45 variant), hill ascent and descent control | What ADAS features does the Nexon EV have? |
| Comfort | Voice assisted panoramic sunroof, ventilated seats, frunk (front boot), 60:40 rear split, multi mood ambient lighting, rear AC vents, cooled glove box, USB Type-C 45W, rear window sunshade | Does the Nexon EV have a sunroof? |
| Performance | 106 kW power, 215 Nm instant torque, 0–100 in 8.9s, 489 km certified range (45 kWh), IP67 rated, gen-2 motor, liquid cooled battery | What is the range of Nexon EV on full charge? |
| Charging | Home: 7.2 kW AC wallbox (6h 36m for 45 variant), 15A socket (17h 36m). Fast: 60 kW DC (10–80% in 40 min) | How long does it take to charge the Nexon EV at home? |
| Colours | Pristine White, Daytona Grey, Ocean Blue, Pure Grey, Empowered Oxide. #DARK and Red #DARK special editions | What colours are available in Nexon EV? |
| Variant walk | Creative+, Fearless, Empowered, Empowered+A (persona-based for Medium Range); Creative, Fearless, Empowered, Empowered+A for 45 kWh | What is the difference between Empowered and Fearless variant? |
| Warranty | Lifetime warranty on HV battery pack (45 variant, first registration = 15 years), 8 years/1.6L km motor warranty, 3 years/1.25L km vehicle warranty | What is the battery warranty on Nexon EV? |

## 3.3  How Gemini uses both layers together

When a customer asks a question, Gemini receives:

- The customer's conversation history and lead profile from Supabase

- The matching variant pricing rows from the variants table

- The relevant model's brochure PDF fetched from Supabase Storage

- A system prompt instructing it to answer as a knowledgeable dealership advisor

Example — customer asks: 'Nexon EV Empowered variant ki kya price hai aur ismein sunroof milta hai kya?'

Gemini reads the variant table → finds Nexon EV Empowered pricing → reads brochure → confirms voice assisted electric sunroof is included in Empowered 45 → calculates on-road price → responds in Hinglish with complete accurate answer.

## 3.4  Supabase table: model_brochures

| Column | Purpose |
| --- | --- |
| id | Primary key |
| model | Altroz, Curvv, Harrier, Nexon, Punch, Punch 2.0, Safari, Safari 2.0, Sierra, Tiago, Tigor, Xpres T |
| fuel_category | Petrol_Diesel, EV, CNG — used to select the right PDF when multiple brochures exist for one model |
| storage_path | Path in Supabase Storage bucket (e.g. brochures/nexon-ev.pdf, brochures/harrier-petrol-diesel.pdf) |
| public_url | Signed URL used by Gemini to fetch the PDF |
| uploaded_at | Timestamp — admin can see when brochure was last updated |
| uploaded_by | Salesperson/admin who last updated it |

## 3.5  Admin brochure management (in dashboard)

- One screen shows all 16 brochures organised by model — current PDF filename, fuel category, and upload date

- 'Replace PDF' button — admin uploads new Tata Motors brochure when released

- System immediately uses the new PDF — no code change, no developer needed

- Old PDF archived automatically with timestamp for reference

# 4. Lead Capture & Qualification

The AI collects exactly 4 qualifying data points through natural conversation — no form, no interruption. Every question directly changes what variants and pricing are shown.

## 4.1  The 5-step qualifying conversation

| Step | Question | Options | What it unlocks |
| --- | --- | --- | --- |
| 1 | Name (warm greeting) | Open text | Personalised responses throughout — AI uses name in every reply |
| 2 | Model of interest | Altroz / Curvv / Harrier / Nexon / Punch / Safari / Sierra / Tiago / Tigor / Xpres T | Filters 383 variants to those for that model. Loads correct brochure PDF(s). |
| 3 | Fuel preference | Petrol / Diesel / CNG / EV | Narrows to 15–25 variants for that model+fuel |
| 4 | Transmission preference | Manual / AMT / DCA (AI explains each simply if customer is unsure) | Final variant filter — shows 3–8 specific variants |
| 5 | Exchange vehicle? | Yes — Exchange / Yes — Scrap / No | Pricing input: activates correct scheme combination in on-road calculation |

## 4.2  What is deliberately NOT collected

- Budget — removed. Customer sees all matching variants with prices and self-selects. Better sales psychology.

- Phone number — WhatsApp number is the customer identifier. No need to ask.

- City / location — removed from scope.

## 4.3  What AI shows after qualifying

After Step 5, the AI presents all matching variants for that model + fuel + transmission combination. For each variant it shows:

- Variant name and key differentiating features

- Ex-showroom price

- On-road price breakdown (Ex-showroom + Insurance + RTO applicable)

- Scheme savings applicable based on exchange answer

- Effective on-road price after scheme deduction

The customer then explores naturally — asking about specific features, comparing variants, asking about EMI, requesting a test drive. The AI answers all of these using the brochure PDF and pricing data.

## 4.4  Lead scoring logic

| Score | Criteria | System action |
| --- | --- | --- |
| Hot | Has chosen a specific variant, asked about on-road price, asked about test drive or delivery | Flagged in admin dashboard, assigned to salesperson for immediate manual follow-up |
| Warm | Has completed qualifying, shown interest in 1–2 models, no specific variant chosen yet | Visible in admin dashboard for manual outreach. Automated follow-up sequences added in Phase 2. |
| Cold | Enquired but stopped responding, or asked very generic questions with no specific intent | Re-engagement campaign after 7 days and 30 days |

# 5. AI Conversation Engine — Google Gemini

Gemini 1.5 Pro is the core brain of the platform. Every customer message is processed by Gemini with full context — conversation history, lead profile, pricing data, and the relevant model brochure PDF.

## 5.1  What Gemini receives per API call

- System prompt — persona definition, dealership name, tone, language instructions

- Customer's full conversation history (all previous messages, loaded from Supabase)

- Lead profile — name, model interest, fuel, transmission, exchange type, current stage

- Relevant variant rows from Supabase (filtered by model + fuel + transmission)

- Brochure PDF — fetched from Supabase Storage for the customer's model of interest

## 5.2  System prompt persona

- Name: Friendly sales advisor at the dealership (you can customise the name)

- Language: Auto-detect and match — Hindi, English, or Hinglish based on customer's first message

- Tone: Warm, knowledgeable, helpful, never pushy

- Knowledge source: Refer to variant data for pricing, brochure for features. Never guess or make up specifications.

- Goal: Qualify the lead, present relevant variants, clear all doubts, encourage test drive booking

## 5.3  Full query coverage

| Query type | Example | AI action |
| --- | --- | --- |
| On-road price | 'Nexon EV Empowered ka on-road price kya hai?' | Fetches variant row, calculates Ex-showroom + Insurance + RTO, shows full breakdown with scheme saving |
| Exchange scheme | 'Mere paas purani car hai, kya benefit milega?' | Activates Exchange_Scrap + Additional Scrap, recalculates effective price |
| Feature question | 'Kya Nexon EV mein sunroof hai?' | Reads brochure PDF — confirms voice assisted panoramic sunroof in Empowered and Empowered+A variants |
| Range query | 'Nexon EV kitne km chalti hai?' | From brochure: 489 km certified (45 kWh), 350–375 km real-world (C75) |
| Charging query | 'Ghar pe charge karne mein kitna time lagega?' | From brochure: 6h 36m with 7.2 kW wallbox, 17h 36m from normal 15A socket (45 variant) |
| Variant comparison | 'Creative aur Fearless mein kya farak hai?' | Reads persona walk from brochure — lists what Fearless adds over Creative |
| Safety query | 'ADAS kya hota hai, kya Nexon EV mein hai?' | From brochure: explains ADAS, confirms 7 ADAS features in Empowered+A variant |
| Warranty query | 'Battery warranty kya hai?' | From brochure: Lifetime warranty (15 years) on HV battery pack for 45 variant first registration |
| Colour query | 'Kaunse colours mein milti hai?' | From brochure: Pristine White, Daytona Grey, Ocean Blue, Pure Grey, Empowered Oxide, #DARK editions |
| Test drive booking | 'Sunday ko test drive karna hai' | Checks availability, confirms slot, logs booking in Supabase |
| EMI query | 'Monthly EMI kitni aayegi?' | Provides indicative EMI range based on standard 7-year loan at current rates |

## 5.4  Conversation memory

Gemini has no memory between sessions by design. The platform compensates by loading the full conversation history from Supabase with every API call. This means if a customer said 'I have a Maruti to exchange' in message 3, the AI remembers it in message 15 without being told again.

# 6. WhatsApp Cloud API Setup

## 6.1  Your existing Meta assets (confirmed)

- Meta Business Account — active

- Meta Developer Account — active

- Phone number — already verified and active on WhatsApp Cloud API

- Prior webhook experience — previous webhook built (technology unspecified)

## 6.2  Supabase Edge Function webhook setup

The webhook handler is a Supabase Edge Function. This is the URL that Meta will call every time a customer sends a WhatsApp message:

https://yourproject.supabase.co/functions/v1/webhook

- The Edge Function handles GET requests — responds to Meta's one-time verification challenge using the WEBHOOK_VERIFY_TOKEN secret

- The Edge Function handles POST requests — receives incoming messages, calls Gemini, sends reply, stores conversation in DB

- Edge Functions respond to Meta within milliseconds — well within Meta's required 20-second acknowledgement window

- Written in TypeScript/Deno — fully compatible with Gemini SDK (@google/generative-ai) and Supabase client

## 6.3  Edge Function secrets (environment variables)

Secrets are stored in Supabase Dashboard → Project Settings → Edge Functions → Secrets. Never hardcode these in the function code.

| Secret name | Where to find it |
| --- | --- |
| WHATSAPP_TOKEN | Meta Business Manager → System Users → Generate permanent token (whatsapp_business_messaging permission) |
| WHATSAPP_PHONE_NUMBER_ID | Meta Developer Console → WhatsApp → API Setup → Phone Number ID |
| WEBHOOK_VERIFY_TOKEN | A random string you create — must match exactly what you enter in Meta Developer Console |
| GEMINI_API_KEY | Google AI Studio (aistudio.google.com) → Get API Key |

## 6.4  Permanent access token (critical)

The default token in Meta Developer Console expires every 24 hours — the bot silently stops working. For production you must use a permanent System User token:

- Go to Meta Business Manager → System Users

- Create a System User → assign Admin role on your WhatsApp Business Account

- Click 'Generate New Token' → select whatsapp_business_messaging permission

- Copy this token into Supabase Edge Function Secrets as WHATSAPP_TOKEN

- This token never expires

## 6.5  Registering the webhook in Meta Developer Console

- Deploy your Edge Function in Supabase — it is live immediately at the URL above

- Go to developers.facebook.com → Your App → WhatsApp → Configuration

- Edit Webhook → set Callback URL to: https://yourproject.supabase.co/functions/v1/webhook

- Set Verify Token to match your WEBHOOK_VERIFY_TOKEN secret

- Click Verify and Save — Meta calls GET on your Edge Function to confirm

- Under Webhook Fields → subscribe to 'messages'

- Your existing phone number is already verified — it connects to this new webhook immediately

# 7. Supabase Database Schema

Seven tables cover the complete platform. All are PostgreSQL on Supabase with Row Level Security enabled.

## 7.1  Table overview

| Table | Purpose | Key relationship |
| --- | --- | --- |
| variants | All 383 variants — the pricing knowledge base core | Standalone; queried by AI for every pricing response |
| model_brochures | One row per model — stores Supabase Storage path and URL for brochure PDFs | Queried by AI when customer asks feature questions |
| leads | One row per customer — name, preferences, stage, score | FK to salespeople (assigned_salesperson) |
| conversations | Every message in and out with timestamp and sender | FK to leads via whatsapp_number |
| campaigns | Outbound campaign definitions — template, segment, schedule | Standalone |
| campaign_recipients | Which leads received which campaign, delivery and read status | FK to campaigns and leads |
| salespeople | Salesperson accounts and assigned leads | Referenced by leads table |

## 7.2  variants table (full schema)

| Column | Type | Notes |
| --- | --- | --- |
| id | integer | Primary key, auto-increment |
| model | text | Altroz, Curvv, Harrier, Nexon, Punch, Punch 2.0, Safari, Safari 2.0, Sierra, Tiago, Tigor, Xpres T |
| fuel | text | Petrol, Diesel, CNG, EV |
| variant | text | Full variant name from Excel |
| transmission | text | Parsed from variant name: Manual, AMT, DCA |
| ex_showroom | numeric | Ex-Showroom 2025 price in ₹ |
| insurance | numeric | Insurance amount in ₹ |
| rto_rate | numeric | RTO rate percentage (e.g. 0.09, 0.12) — used to calculate RTO dynamically from ex-showroom |
| rto_standard | numeric | Pre-calculated standard RTO charge |
| rto_bh_basic | numeric | BH Series registration charge |
| rto_scrap | numeric | Reduced RTO when scrapping old vehicle |
| scheme_consumer | numeric | Consumer2026 discount |
| scheme_exchange_scrap | numeric | Exchange_Scrap2026 discount |
| scheme_additional_scrap | numeric | Additional Scrap2026 — stacks on exchange scrap |
| scheme_corporate | numeric | Corporate2026 discount |
| scheme_intervention | numeric | Intervention2026 — loyalty/special cases |
| scheme_solar | numeric | Solar2026 — solar panel owners |
| scheme_msme | numeric | MSME2026 — MSME registered businesses |
| scheme_green_bonus | numeric | GreenBonus 2026 — EV variants only |
| updated_at | timestamp | Auto-updated when row is changed |

## 7.3  leads table

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key |
| whatsapp_number | text | Customer identifier — used to link conversations |
| name | text | Collected in first message |
| model_interest | text | Altroz, Curvv, Harrier, Nexon, Punch, Punch 2.0, Safari, Safari 2.0, Sierra, Tiago, Tigor, Xpres T |
| fuel_preference | text | Petrol, Diesel, CNG, EV |
| transmission_preference | text | Manual, AMT, DCA |
| exchange_type | text | none, exchange, scrap |
| lead_score | text | hot, warm, cold — set by AI |
| conversation_stage | text | greeting, qualifying, presenting, follow_up, closed_won, closed_lost |
| assigned_salesperson | uuid | FK to salespeople table |
| created_at | timestamp | First message timestamp |
| last_active_at | timestamp | Most recent message — used to sort leads by recency in dashboard |

# 8. Admin Dashboard (Phase 1)

A React web application deployed on Vercel. Accessible by dealership management and assigned salespeople. Phase 1 includes all core screens needed to operate the platform from day one.

## 8.1  Dashboard screens

Screen 1 — Live lead pipeline

- Kanban board: New Enquiry → Qualifying → Variant Shortlisted → Test Drive Booked → Negotiating → Sold / Lost

- Each card shows: customer name, model+fuel+transmission interest, exchange status, last message time, lead score badge (Hot / Warm / Cold)

- Click any card to see full WhatsApp conversation history

- Drag-and-drop to move leads between stages

- Filter by model, fuel, score, assigned salesperson

Screen 2 — Knowledge base editor

- Pricing tab: view and edit all 383 variants in a table. Change any price, scheme amount, or RTO value. Save updates instantly — AI uses updated values on next query.

- Brochures tab: one row per model showing PDF filename and upload date. 'Replace PDF' button — upload new Tata brochure when released.

- FAQs tab: add custom Q&A pairs the AI should always answer (e.g. dealership address, working hours, finance partners)

Screen 3 — Campaign manager

- Create new broadcast campaign: name, target segment (filter by model, fuel, lead score, or all leads), message template, launch immediately or schedule

- Preview: shows exactly how the personalised message will look and how many leads will receive it

- View all campaigns with live delivery / read / reply counts

- Pause a scheduled campaign before it launches

- Duplicate a campaign for next month's offer

- Note: Automated follow-up sequences (Day 1, Day 3, Day 7) are Phase 2 — not available in Phase 1

Screen 4 — Analytics overview

- Daily/weekly/monthly enquiry volume chart

- AI resolution rate — % of conversations handled without human

- Conversion funnel: Enquiry → Test Drive → Sale

- Average first response time (should be under 5 seconds)

- Top 10 most asked questions — helps identify knowledge base gaps

- Campaign performance table: each campaign's sent / delivered / read / replied / converted

Screen 5 — Salesperson management

- Add/remove salespeople, assign WhatsApp numbers for notification

- View each salesperson's assigned leads, test drives booked, conversions

- Set lead assignment rules — round robin, by model expertise, or manual

# 9. Outbound Campaign Engine (Phase 1 — Broadcast Only)

Phase 1 outbound is fully manual and admin-initiated. There are no automated sequences, no cron jobs, and no trigger-based messages. Your admin selects a segment, picks a template, and launches. The platform handles delivery, tracks responses, and shows analytics in real time.

Automated follow-up sequences (Day 1, Day 3, Day 7, 30-day re-engagement, post-purchase nurture) are deferred to Phase 2 once the lead database is built up through inbound conversations.

## 9.1  How a broadcast campaign works (step by step)

- Admin opens Campaign Manager in the dashboard

- Clicks 'New Campaign' — gives it a name (e.g. 'March Harrier Offer')

- Selects target segment — filter by model interest, fuel preference, lead score, or all leads

- Dashboard shows a preview count: 'This campaign will reach 47 leads'

- Selects an approved WhatsApp template from the dropdown

- Reviews the personalised message preview with real lead data

- Clicks Launch (immediately) or sets a scheduled date and time

- Messages are dispatched via WhatsApp Cloud API with personalisation variables filled

- Dashboard updates delivery, read, and reply counts in real time

## 9.2  Phase 1 campaign types

| Campaign type | Who to target | Example use case |
| --- | --- | --- |
| New model / variant launch | All leads interested in that model | 'New Harrier Dark Edition launched — be among the first to see it' |
| Monthly offer broadcast | All active leads or segment by model | 'New offers this month on Nexon EV — savings up to ₹X. Reply to know more' |
| Price revision alert | All leads for a specific model | 'Curvv Petrol prices revised. Your shortlisted variant now starts at ₹X' |
| Event invitation | All leads in database | 'Join us this weekend for our EV Experience Day — test drives, offers, and more' |
| Stock availability | Leads who asked about a specific variant | 'The Harrier Gold variant you enquired about is now in stock' |

## 9.3  Personalisation in broadcast messages

Every broadcast message is personalised using the lead's Supabase profile before sending:

- Customer name from leads.name

- Model of interest from leads.model_interest — message references their specific model

- Exchange status from leads.exchange_type — if they have an exchange vehicle, scheme saving is shown; otherwise consumer scheme shown

- Fuel preference used where relevant to make message feel specific, not generic

## 9.4  WhatsApp template requirement

All outbound messages must use Meta-approved templates. You need to submit templates to Meta before launching any campaign. Approval typically takes 24–48 hours.

For Phase 1 you need approximately 5 approved templates:

- Monthly offer template

- New model/variant launch template

- Price revision template

- Event invitation template

- Stock availability template

Template example — monthly offer:

Hi {{1}}, exciting news! New offers are available this month on the {{2}}. Savings of up to ₹{{3}} available for a limited time. Reply YES to get the complete offer details. — [Dealership Name]

## 9.5  Campaign analytics tracked

- Sent — total messages dispatched

- Delivered — confirmed delivered by WhatsApp (double grey tick)

- Read — blue double tick confirmation

- Replied — customer responded to the campaign message

- Converted — lead marked as sold within 30 days of receiving campaign

- Reply rate and conversion rate calculated and displayed automatically

## 9.6  What moves to Phase 2

- Day 1 automatic follow-up — triggers 24 hours after enquiry with no reply

- Day 3 follow-up — triggers 3 days after enquiry with no conversion

- Day 7 nudge — triggers after 7 days of inactivity

- 30-day re-engagement — targets leads that went cold

- Post-purchase nurture — first service reminder, satisfaction check, referral request

- Test drive reminder — automatic reminder 24 hours before booked slot

These require a Vercel Cron job and automated trigger logic — deferred to Phase 2 once the platform is stable and lead data is established.

# 10. Implementation Phases

| Phase | Timeline | What gets built | Outcome |
| --- | --- | --- | --- |
| Phase 1 | Month 1–2 | Supabase Edge Functions (webhook + AI handler + campaign dispatch), Gemini AI integration with 16 PDF brochures, Supabase DB with all 383 variants imported, lead capture flow, on-road price calculator with all 8 schemes, React admin dashboard on Vercel (all 5 screens), manual broadcast campaign engine with analytics | Full platform live: AI answers 24/7, leads captured automatically, admin can broadcast campaigns, full management visibility |
| Phase 2 | Month 3 | Human handoff system (AI escalation detection, salesperson notification, context handover). Automated follow-up sequences: Day 1, Day 3, Day 7, 30-day re-engagement, post-purchase nurture — scheduled via Supabase pg_cron (no external scheduler needed). | No lead ever falls through the cracks. Salespeople handle complex negotiations. Every inactive lead automatically re-engaged. |
| Phase 3 | Month 3–4 | Salesperson mobile app (React Native) — push notifications, quick-reply templates, personal lead pipeline, daily performance summary | Sales team fully mobile — respond to hot leads from anywhere |
| Phase 4 | Ongoing | Analytics-driven optimisation, A/B test conversation flows, expand knowledge base FAQs, add new models and variants as Tata launches them | Platform continuously improves with real data every month |

## 10.1  Phase 1 developer checklist

Supabase — database and storage

- Create Supabase project

- Create all 7 tables per schema in Section 7

- Import all 383 variants from Excel pricing sheet into variants table

- Upload all 16 brochure PDFs to Supabase Storage bucket

- Insert 16 rows into model_brochures table with model, fuel_category, storage paths and public URLs

- Enable Row Level Security on leads and conversations tables

Supabase — Edge Functions

- Write webhook Edge Function (TypeScript/Deno) — GET handler for Meta verification, POST handler for incoming messages

- Write AI logic inside Edge Function: fetch conversation history → fetch variant data → fetch PDF URL → call Gemini 1.5 Pro → send WhatsApp reply → store message in DB

- Write campaign dispatch Edge Function — queries leads by segment, personalises and sends WhatsApp template to each

- Deploy both Edge Functions via Supabase CLI — live immediately at https://yourproject.supabase.co/functions/v1/

- Set all secrets in Supabase Dashboard → Project Settings → Edge Functions → Secrets

Meta configuration

- Register Supabase Edge Function URL in Meta Developer Console → WhatsApp → Configuration → Webhook Callback URL

- Set Verify Token in Meta Console to match your WEBHOOK_VERIFY_TOKEN secret

- Subscribe to 'messages' webhook field

- Create System User in Meta Business Manager → generate permanent (non-expiring) token → save as WHATSAPP_TOKEN in Supabase secrets

- Submit 5 WhatsApp outbound templates to Meta for approval (allow 24–48 hours)

Admin dashboard

- Build React app with 5 screens: Lead Pipeline, Knowledge Base Editor, Campaign Manager, Analytics, Salesperson Management

- Connect to Supabase using anon key and Supabase JS client

- Push to GitHub → deploy to Vercel → connect custom domain

Testing

- Test all query types from Section 5.3 — verify accuracy against Excel and brochure

- Test Hindi and English language auto-detection

- Test on-road price calculation for 5 sample variants — verify against manual Excel calculation

- Test exchange vs no-exchange scheme application

- Test broadcast campaign end-to-end — select segment, launch, verify delivery and read tracking in dashboard

- Load test with 10 simultaneous conversations

# 11. Estimated Monthly Running Cost

| Service | Monthly cost | Notes |
| --- | --- | --- |
| Meta WhatsApp Cloud API | Free (up to 1,000 conversations) | After 1,000: ~₹0.60–0.90 per conversation. For a dealership, most months will stay within free tier. |
| Google Gemini API | ~₹1,000–3,000/month | Gemini 1.5 Flash is very cost-effective. 1.5 Pro for PDF reading is slightly higher. Scales with volume. |
| Supabase | Free (Phase 1) | Free tier: 500MB DB, 1GB storage — sufficient for Phase 1. Pro plan ₹2,000/month if storage grows. |
| Vercel hosting | Free to ~₹1,600/month | Free tier covers most small-medium traffic. Pro needed if serverless function invocations are high. |
| Total Phase 1 estimate | ₹1,000–4,600/month | Well within ROI of a single additional car sale. Scales gracefully as volume grows. |